Jira Overview & Terminology

What problem does Jira solve?

In real projects, multiple people work together:

- Developers write code

- QA tests and finds bugs

- Managers ask:

  - What is completed?

  - What is pending?

  - What is blocked or broken?

Without Jira:

- Work updates are shared on WhatsApp or emails

- Tasks are tracked in Excel sheets

- Ownership is unclear

- No single source of truth

Jira exists to bring all work into one place and remove this confusion.

What is Jira?

Jira is a tool used to track work from start to finish.

It helps teams track:

- Tasks

- Bugs

- Features

- Progress

- Ownership and responsibility

In simple terms, Jira acts as a centralized system to manage and monitor work throughout its lifecycle.

Who uses Jira?

Jira is used by different roles, but the same tool adapts to each role’s needs.

- Developers use Jira to work on tasks and fix bugs

- QA uses Jira to log, track, and verify bugs

- Managers use Jira to track progress and delivery

- Admins configure workflows, permissions, and automation

The tool remains the same, but how it is used depends on the role.

Core Jira concept: Issue

Everything in Jira is called an Issue.

- Task → Issue

- Bug → Issue

- Feature → Issue

There is nothing in Jira outside an Issue.

This is why Jira is often referred to as an Issue Tracking Tool.

Types of issues (basic hierarchy)

Jira issues follow a simple hierarchy:

- Epic

  - Large feature or requirement

  - Example: User Authentication System

- Story

  - User requirement

  - Example: User should be able to log in using email

- Task

  - Technical work

  - Example: Create login API

- Bug

  - Defect or problem in the system

  - Example: Login fails with correct password

QA engineers mainly work with Bugs, but also interact with Stories and Tasks.

What is a Project in Jira?

A Project is a container that holds related issues.

Example:

- Project: Online Banking Application

- Inside the project:

  - Epics

  - Stories

  - Tasks

  - Bugs

You can think of:

- Project as a folder

- Issues as files inside the folder

Status and Workflow

Status

- Shows the current state of an issue

- Common statuses:

  - To Do

  - In Progress

  - Done

Workflow

- Defines the path an issue follows

- Controls how issues move between statuses

Example workflow:
To Do → In Progress → Done

Status is a step, and workflow is the path connecting those steps.

Agile basics (only what is required)

Jira supports Agile ways of working.

Scrum

- Work is done in fixed time periods called Sprints

- Sprint duration is usually 1 or 2 weeks

Kanban

- Work is continuous

- No fixed sprints

Jira supports both Scrum and Kanban.
Most teams start with Scrum.

What Jira is not

It is important to understand Jira’s role clearly.

Jira does not:

- Write code

- Test software

- Run automation scripts

Jira is used to:

- Track work

- Track bugs

- Show progress

- Maintain work history and accountability

Jira versions

- Jira Cloud – Used by most companies today

- Jira Server – Older, no longer widely used

- Jira Data Center – Used by large enterprises

For learning and interviews, Jira Cloud is the primary focus.

Boards in Jira

A Board is a visual way to see and manage issues.

Boards help teams:

- View work status

- Move issues across stages

- Understand progress at a glance

Types of boards:

- Scrum Board – Used when working with sprints

- Kanban Board – Used for continuous flow of work

A board always shows issues from a project, filtered using rules.

Backlog

The Backlog is a list of work that is not started yet.

It contains:

- Upcoming stories

- Tasks

- Bugs

- Planned work for future sprints

The backlog helps teams:

- Plan work

- Prioritize tasks

- Prepare for upcoming sprints

Only Scrum projects have a backlog view.

Sprint

A Sprint is a fixed time period in Scrum.

Key points:

- Usually 1 or 2 weeks long

- Work is planned before the sprint starts

- No new work should be added during an active sprint

During a sprint:

- Issues move from To Do → In Progress → Done

- Progress is tracked daily

Assignee and Reporter

Every issue has two important people associated with it.

Reporter

- Person who created or reported the issue

- Usually QA for bugs

Assignee

- Person responsible for doing the work

- Could be a developer or tester

Reporter and Assignee can be the same person or different people.

Priority

Priority indicates how important an issue is.

Common priority levels:

- Highest

- High

- Medium

- Low

Priority helps teams:

- Decide what to work on first

- Handle critical bugs quickly

Labels

Labels are simple tags added to issues.

They are used to:

- Group related issues

- Improve searching and filtering

Example:

- login

- regression

- payment

Labels are free-text and optional.

Components

Components represent logical parts of an application.

Example components:

- UI

- Backend

- Payments

- Authentication

They help in:

- Categorizing issues

- Assigning issues automatically

- Tracking ownership

Components are more structured than labels.

Versions (Fix Versions)

Versions represent releases.

They help answer:

- In which release will this issue be fixed?

- Which issues belong to a particular release?

Common usage:

- Fix Version = v1.0

- Fix Version = Release 2.1

Versions are mainly used by managers and leads.

Comments

Comments are used for communication inside an issue.

They are used to:

- Ask questions

- Provide updates

- Share findings or decisions

Comments maintain:

- Discussion history

- Transparency

- Accountability

Attachments

Jira allows attaching files to issues.

Common attachments:

- Screenshots

- Log files

- Test evidence

- Documents

Attachments are especially important for bug reporting by QA.

History and Audit Trail

Every change in an issue is recorded.

Jira tracks:

- Status changes

- Field updates

- Assignee changes

- Comments added

This helps in:

- Audits

- Understanding what happened and when

- Accountability

Permissions and Roles (High Level)

Jira controls who can do what using permissions.

Examples:

- Who can create issues

- Who can transition issues

- Who can edit fields

Roles like:

- Developer

- QA

- Admin
are mapped to permissions.

Filters

A Filter is a saved search.

Filters are used to:

- Find specific issues

- Create boards

- Build dashboards

Filters are created using JQL (Jira Query Language).

Dashboards

A Dashboard is a collection of reports and widgets.

Dashboards show:

- Sprint progress

- Bug count

- Work distribution

- Team performance

Dashboards are mainly used by:

- Managers

- Leads

- Stakeholders

Reports

Reports provide insights into work and progress.

Common reports:

- Sprint Report

- Burndown Chart

- Burnup Chart

- Cumulative Flow Diagram

Reports help teams:

- Identify bottlenecks

- Track delivery

- Improve planning

Created a Free Jira Cloud account: